DATA ENGINEERING

EXECUTION PLAN

Telecom Data Platform  •  Month 1  •  28 Days

| TARGET ROLE Data Engineer | TIME HORIZON 28 Days (Month 1) | PRIMARY OUTPUT Telecom Data Platform |
| --- | --- | --- |

OBJECTIVE: Transform zero-implementation skills into a deployable, interview-ready data engineering system.

SECTION 1 — SYSTEM STRATEGY OVERVIEW

## 1.1 — Core Strategic Premise

This plan operationalizes one rule: every hour of work must produce a visible, queryable, or demonstrable artifact. Concepts not attached to working code are discarded.

## 1.2 — Execution Architecture

| Layer | What Gets Built | Output |
| --- | --- | --- |
| Skill Layer | SQL, Python, Docker, Git — learned by doing inside project | Working commands you can type from memory |
| Project Layer | Telecom Data Platform — Raw → Bronze → Silver → Gold | Live pipeline on your machine |
| Portfolio Layer | GitHub repo with clean README and architecture diagram | Recruiter-visible evidence |
| Interview Layer | Technical Q&A answers, architecture explanation drill | Verbal and written confidence |

## 1.3 — Cognitive Constraint Solutions

The following problems are addressed by system design, not willpower:

| Problem | System Solution |
| --- | --- |
| Rapid syntax forgetting | Repeat key commands manually 3x per session. Never copy-paste your own code — retype it. |
| Fear of starting | Every day starts with one concrete terminal command. Not reading. Not planning. Running a command. |
| AI over-reliance | AI is permitted for debugging ONLY after 20 minutes of attempting alone. Never for initial code generation. |
| Lost project context | Session start ritual: run 'git log --oneline -5' and 'docker ps' before any work. 60 seconds maximum. |
| Task switching | One task per session. Session ends only when Definition of Done is met OR 90 minutes have passed. |
| Debugging anxiety | Debugging rule: read the LAST line of error first. Then reproduce in isolation. Max 30 min before seeking help. |
| Inconsistent focus | Night schedule locked. Same start time every night. 2-hour deep work block. No exceptions for Month 1. |

## 1.4 — Tool Decision Matrix

| Tool / Module | Decision | Reason |
| --- | --- | --- |
| Docker + Postgres | IMPLEMENT FULLY | Core infrastructure. Every project layer depends on this. |
| Python ETL (psycopg2) | IMPLEMENT FULLY | Demonstrates practical engineering. Interview staple. |
| dbt (core) | IMPLEMENT FULLY | Standard in every DE job description. Must be demonstrable. |
| Git + GitHub | IMPLEMENT FULLY | Portfolio visibility. Basic workflow only. |
| Kestra / Airflow | SIMPLIFY | Basic orchestration only. One working DAG is sufficient for Month 1. |
| PySpark | SIMPLIFY | Local mode only. Demonstrate concept. No cluster setup. |
| Streaming (Kafka) | SKIP Month 1 | Requires stable core pipeline first. Reintroduce in Month 2 if ahead of schedule. |
| CI/CD | SKIP | Not production-relevant at this stage. Basic Git workflow is sufficient. |
| Cloud (AWS/GCP) | SKIP Month 1 | Local Docker environment sufficient for demonstrating architecture. Cloud in Month 2+. |

SECTION 2 — MONTH 1 ARCHITECTURE MILESTONES

## 2.1 — Four-Week Milestone Gates

| Week | Milestone | What Exists at End | Pass Condition |
| --- | --- | --- | --- |
| Week 1 | Infrastructure Live | Docker + Postgres running, raw schema loaded, Python ETL working, Git repo on GitHub | Full stack runs from one docker-compose up command |
| Week 2 | Transformation Layer | Bronze tables populated, dbt project running, silver + gold models built | dbt run && dbt test both pass with zero failures |
| Week 3 | Orchestrated Pipeline | Kestra/Airflow running, full pipeline triggered by scheduler, Spark job producing Parquet | One-click end-to-end pipeline execution from UI |
| Week 4 | Interview Ready | README complete, architecture documented, SQL drills done, demo works cleanly | Can explain full system in 3 minutes without notes |

## 2.2 — Architecture Layers — Telecom Data Platform

| Layer | Schema Name | Contents | Built In |
| --- | --- | --- | --- |
| Raw | raw | CSV files, unmodified source data, CDR records, customer data | Week 1 |
| Bronze | bronze | Raw data + ingestion metadata: load_ts, source_file, row_hash | Week 2 |
| Silver | silver | dbt staging + dimensional models: dim_customers, dim_plans, fact_cdr | Week 2 |
| Gold | gold | Business aggregations: monthly_usage_summary, churn_signals, revenue_by_plan | Week 2 |
| Analytics | gold views | Query-ready views for reporting layer. Interview demonstration target. | Week 3 |

## 2.3 — Repository Structure Target

Target Structure by Day 28 telecom-data-platform/ docker-compose.yml .env.example .gitignore README.md docs/ architecture.png ingestion/ etl_raw_to_bronze.py generate_sample_data.py dbt_telecom/ models/ staging/ (silver layer) marts/ (gold layer) schema.yml orchestration/ kestra_flows/ OR dags/ spark/ bronze_ingestion.py

SECTION 3 — 28-DAY EXECUTION CALENDAR

## Week 1 — Days 1–7: Infrastructure Foundation

Goal: Docker, Postgres, Python ETL, raw schema, Git workflow all operational.

| Day | Focus | Tasks | Definition of Done | Tag |
| --- | --- | --- | --- | --- |
| Day 1 | Foundation Setup | Install Docker Desktop. Clone repo. Write docker-compose.yml with Postgres service. Verify container runs. | postgres container up, psql connection works | SETUP |
| Day 2 | Schema Design | Design raw schema for telecom data (CDR, customers, plans). Write CREATE TABLE SQL with proper types and constraints. Load 5 rows manually via psql. | 3 raw tables exist, populated, queryable | SQL |
| Day 3 | SQL Drills | Write 15 SQL queries against your tables: SELECT, WHERE, JOIN, GROUP BY, aggregate functions, CASE WHEN. No tutorials. Write against YOUR data. | 15 queries written and executed successfully | SQL |
| Day 4 | Python ETL Part 1 | Write Python script: read CSV → connect to Postgres via psycopg2 → insert rows → confirm count. Use a 100-row telecom CDR dataset (generate with Faker). | Script runs end-to-end without error, rows in DB | PYTHON |
| Day 5 | Python ETL Part 2 | Add error handling, logging, idempotency check (skip duplicates). Parameterize DB connection via .env file. Run twice to confirm idempotency. | Script is idempotent, logs output, no hardcoded creds | PYTHON |
| Day 6 | Git Workflow | Init git properly. .gitignore for .env and __pycache__. Create branches: main, develop, feature/raw-ingestion. Commit all work with clean messages. Push to GitHub. | Repo live on GitHub with proper structure and .gitignore | GIT |
| Day 7 | Week 1 Review + SQL Drill | Re-run every script from scratch in a fresh Docker environment. Fix any broken steps. Write 10 more SQL queries (window functions intro). Document setup steps in README. | Full Week 1 stack reproducible from README alone | REVIEW |

Week 1 Completion Gate PASS: docker-compose up starts Postgres. Python ETL loads 100+ rows. All SQL queries run. Repo is live on GitHub with .gitignore protecting .env.

## Week 2 — Days 8–14: Transformation Layer (dbt + Medallion)

Goal: Full medallion architecture operational. dbt models built and tested.

| Day | Focus | Tasks | Definition of Done | Tag |
| --- | --- | --- | --- | --- |
| Day 8 | Bronze Layer | Create bronze schema in Postgres. Write Python script to move raw → bronze with: timestamp added, source_file tracked, load_date added. No transformation yet. | Bronze tables populated, all metadata columns present | ETL |
| Day 9 | dbt Setup | Install dbt-postgres. Init dbt project inside repo. Configure profiles.yml for your Postgres container. Run dbt debug — must pass all checks. | dbt debug returns all-pass status | DBT |
| Day 10 | dbt First Models | Write 2 dbt models: stg_customers, stg_cdr. Each selects from bronze, renames columns to snake_case, casts types. Run dbt run — models must build. | 2 staging models built successfully in silver schema | DBT |
| Day 11 | dbt Tests + Docs | Add schema.yml to each model: not_null tests, unique tests, accepted_values. Run dbt test — all pass. Run dbt docs generate. | All dbt tests pass, docs generated | DBT |
| Day 12 | Silver Layer Models | Build 3 more dbt models in silver: dim_customers, dim_plans, fact_cdr. Apply business logic transformations: duration bucketing, call type classification. | 5 total dbt models built, transformations verified by query | DBT |
| Day 13 | Gold Layer + Analytics | Build gold models: monthly_usage_summary, customer_churn_signals, revenue_by_plan. These are aggregated, analysis-ready views. | 3 gold models built, analytics queries return business answers | DBT |
| Day 14 | Week 2 Review | Draw full architecture diagram (pen+paper or draw.io). Re-run full pipeline: Python ETL → bronze → dbt run → gold. Time the full run. Fix any failures. | Full pipeline runs in one command sequence, diagram exists | REVIEW |

Week 2 Completion Gate PASS: dbt run succeeds. dbt test passes with zero failures. Gold layer contains queryable business metrics. Architecture diagram exists.

## Week 3 — Days 15–21: Orchestration + Spark

Goal: Scheduled pipeline running. Spark demonstrates scale-readiness.

| Day | Focus | Tasks | Definition of Done | Tag |
| --- | --- | --- | --- | --- |
| Day 15 | Orchestration Setup | Add Kestra (or Airflow) to docker-compose.yml. Start service. Access UI. Do NOT configure workflows yet — just verify it runs. | Orchestration UI accessible at localhost | ORCHESTRATION |
| Day 16 | First DAG/Flow | Create first workflow: trigger Python ETL script → run dbt run. Manual trigger only. No scheduling yet. | One-click pipeline execution works from orchestration UI | ORCHESTRATION |
| Day 17 | Scheduled Pipeline | Set pipeline to run on schedule (daily). Add basic alerting on failure (log file or email). Run and verify it triggers correctly. | Pipeline runs on schedule, failure produces visible alert | ORCHESTRATION |
| Day 18 | Spark Introduction | Add PySpark to Docker environment. Write Spark job that reads CSV → applies transformations → writes Parquet file. Mirror the bronze ingestion logic. | Spark job runs, Parquet file produced and readable | SPARK |
| Day 19 | Spark vs Pandas Comparison | Re-implement one Python ETL transformation in PySpark. Document why Spark would be preferred at scale. Write comparison notes in your README. | Both implementations exist, comparison documented | SPARK |
| Day 20 | Data Quality Layer | Add data quality checks to pipeline: row count validation, null ratio check, schema validation. Write checks as Python assertions inside the ETL. | Pipeline fails loudly with useful message if data quality breaks | QUALITY |
| Day 21 | Week 3 Review + Architecture | End-to-end pipeline test. Update README with full architecture explanation. Create architecture diagram file (PNG or drawio) in /docs folder. | Architecture documented in README and as diagram | REVIEW |

Week 3 Completion Gate PASS: Full pipeline runs on schedule. One Spark job exists and produces Parquet output. Data quality checks prevent silent failures.

## Week 4 — Days 22–28: Interview Preparation + Polish

Goal: Demo-ready system. Technical Q&A prepared. Architecture explainable without notes.

| Day | Focus | Tasks | Definition of Done | Tag |
| --- | --- | --- | --- | --- |
| Day 22 | SQL Interview Drill | Write 20 SQL queries covering: window functions (ROW_NUMBER, LAG, LEAD, RANK), CTEs, subqueries, GROUP BY ROLLUP. All against your telecom data. | 20 queries written, executed, results make business sense | SQL |
| Day 23 | Portfolio README | Rewrite main README: problem statement, architecture diagram, technology choices with justification, how to run, sample outputs. Target audience: senior engineer. | README readable by technical stranger without questions | PORTFOLIO |
| Day 24 | Architecture Explanation Drill | Without notes, verbally explain your system architecture in 3 minutes. Record yourself. Replay. Fix unclear sections. Repeat until clean. | Can explain architecture clearly in under 3 minutes | INTERVIEW |
| Day 25 | Technical Question Bank | Write answers to 20 questions: Why dbt over stored procedures? What is idempotency? Explain medallion architecture. What would you change if data was 100x larger? | 20 written answers exist in a questions.md file | INTERVIEW |
| Day 26 | Weak Point Drill | Identify 3 areas where you feel weakest. Write code, run queries, or build examples specifically in those areas. No tutorials — only execution. | 3 weak areas have demonstrable working code | DRILL |
| Day 27 | Full Pipeline Demo Prep | Set up pipeline for clean live demo: fresh Docker environment, all services start with docker-compose up. Demo runs in under 5 minutes. | Demo runs cleanly from zero to gold layer in one terminal session | DEMO |
| Day 28 | Final Readiness Check | Run full demo. Explain architecture without notes. Answer 10 random questions from your question bank. Review GitHub and ensure all code is committed. | Demo works. Architecture explainable. GitHub clean. Questions answered. | FINAL |

Week 4 Completion Gate — FINAL PASS: Full demo runs in under 5 minutes. Architecture explained in under 3 minutes. 20 SQL interview queries written and executed. README is recruiter-readable.

SECTION 4 — TELECOM PROJECT EVOLUTION MAP

## 4.1 — Data Flow Architecture

| CSV Source (Faker-generated CDR) | → | Python ETL (psycopg2) | → | Bronze Layer (Postgres) | → | dbt Models (Silver → Gold) | → Analytics Views |
| --- | --- | --- | --- | --- | --- | --- | --- |

## 4.2 — Telecom Dataset Design

Use Python Faker library to generate realistic telecom data. Minimum 10,000 rows for CDR table.

| Table | Key Columns | Purpose |
| --- | --- | --- |
| customers | customer_id, name, plan_id, region, signup_date, churn_date | Dimension: customer profiles |
| plans | plan_id, plan_name, monthly_fee, data_gb, call_minutes | Dimension: product catalog |
| cdr (raw) | record_id, caller_id, receiver_id, call_start, duration_sec, call_type, tower_id | Fact: call detail records — primary volume table |
| network_events | event_id, tower_id, event_type, severity, timestamp | Optional: network quality events |

## 4.3 — dbt Model Dependency Graph

Model Dependency Chain raw.cdr → bronze.cdr_bronze → silver.stg_cdr → silver.fact_cdr → gold.monthly_usage_summary ↘ gold.customer_churn_signals raw.customers → bronze.customers_bronze → silver.dim_customers → gold.revenue_by_plan raw.plans → bronze.plans_bronze → silver.dim_plans ↗

## 4.4 — Engineering Decisions to Memorize for Interviews

| Decision | Justification (Memorize This) |
| --- | --- |
| Medallion architecture | Separates concerns: raw = immutable audit, bronze = ingestion metadata, silver = clean conformed, gold = business logic. Each layer is independently testable. |
| dbt for transformations | SQL-native transformations with version control, documentation, and testing built-in. Better than stored procedures because it is versionable and testable. |
| Docker for environment | Reproducibility guarantee. Any machine, any engineer, same result. No 'works on my machine' problem. |
| Idempotency in ETL | Pipeline can re-run safely without duplicating data. Critical for scheduled pipelines where failures cause re-runs. |
| Orchestration over cron | Dependency management, retry logic, visibility, alerting. Cron cannot handle pipeline failures gracefully. |
| Parquet for Spark output | Columnar storage: 10-100x faster for analytical queries than row-based CSV. Supports predicate pushdown. |

SECTION 5 — SKILL REINFORCEMENT LOOPS

## 5.1 — Anti-Forgetting System

Forgetting is structural, not personal. These loops counter it mechanically:

| Skill | Daily Action | Weekly Action | Retention Mechanism |
| --- | --- | --- | --- |
| SQL | Write 3 new queries against telecom data (no repeating yesterday's) | 20-query drill on Friday covering all SQL types learned that week | Forced variation prevents pattern memorization without understanding |
| Python + psycopg2 | Modify one line of ETL script — add a column, change a filter | Rewrite ETL script from blank file without looking at original | Rewriting from scratch rebuilds procedural memory |
| Docker | Type docker ps, docker logs [container] manually every session | Rebuild docker-compose stack from scratch once per week | Manual repetition of terminal commands builds muscle memory |
| dbt | Add one test or one new column to an existing model | Run full dbt build from scratch on a clean schema | Incremental additions prevent the 'I forgot how to start' problem |
| Architecture | No daily action needed | Explain one architectural decision out loud without notes — record if useful | Verbalization consolidates conceptual memory |
| Git | Commit at end of every session with a real message (no 'update') | Review full git log and write summary of what was built that week | Commit history becomes memory aid and portfolio evidence simultaneously |

## 5.2 — Session Ritual (Every Night)

| Phase | Duration | Action |
| --- | --- | --- |
| START | 5 minutes | Run: git log --oneline -5. Run: docker ps. Open yesterday's work. Identify exactly what was left incomplete. |
| WARM-UP | 10 minutes | Type 3 SQL queries from memory against your data. No looking at yesterday's queries. Different queries each day. |
| DEEP WORK | 90 minutes | Execute today's Definition of Done task. Single focus. No tab switching. Terminal + editor only. |
| REVIEW | 10 minutes | Did you hit Definition of Done? Write one sentence in session_log.md describing what you built. |
| COMMIT | 5 minutes | Git add, git commit with meaningful message, git push. No exceptions. Empty days still get a commit note. |

## 5.3 — The 20-Minute Rule for AI Assistance

AI Usage Protocol PERMITTED: Use AI to debug AFTER 20 uninterrupted minutes of attempting to fix alone. PERMITTED: Use AI to explain a concept you have already attempted to implement. PERMITTED: Use AI to review code you have already written. FORBIDDEN: Generate initial code. Explain how to write something before attempting it. Skip error messages without reading them. Ask AI to plan your session.

SECTION 6 — INTERVIEW READINESS SIGNALS

## 6.1 — Weekly Readiness Check

| Week | You Can Demonstrate | Verbal Signal in Interview |
| --- | --- | --- |
| Week 1 | Start Postgres in Docker, connect via psql, execute SQL queries, explain a Python ETL script line-by-line | "I containerized the database from day one to guarantee reproducibility across any environment." |
| Week 2 | Run dbt run, explain the medallion architecture, show bronze/silver/gold tables, explain one transformation decision | "I separated transformation concerns using dbt because it gives version control, documentation, and automated testing in one tool." |
| Week 3 | Show orchestrator UI, trigger pipeline manually, explain scheduling logic, show Parquet output from Spark | "The pipeline is orchestrated with dependency management and alerting. Spark handles the scale layer when CSV processing becomes insufficient." |
| Week 4 | Demo full pipeline end-to-end in 5 minutes, answer SQL questions on the spot, explain any architectural trade-off | "Here is the repository. I can run the full pipeline right now and walk you through every layer and every decision." |

## 6.2 — Technical Interview Coverage by Tool

| Domain | Expected Question | Your Answer Source |
| --- | --- | --- |
| SQL | Write a query to find the top 5 customers by call duration this month using window functions | Your telecom gold layer query bank |
| Data Modeling | Explain the difference between a fact table and a dimension table. Show an example. | Your dim_customers, dim_plans, fact_cdr tables |
| dbt | What is dbt and why use it over stored procedures? | Your architecture decision notes (Section 4.4) |
| Pipelines | What happens when your ETL job fails midway? How do you recover? | Your idempotency implementation in etl_raw_to_bronze.py |
| Architecture | How would you redesign this pipeline if data volume increased 100x? | Your Spark implementation + Parquet output as the answer |
| Docker | Why Docker for a data platform? | Your reproducibility argument (Section 4.4) |
| Python | Walk me through your ETL script logic. | Live code walkthrough of your actual ingestion script |

## 6.3 — Positioning Statement (Memorize)

Your Interview Narrative — 60 Seconds "I built a complete telecom data platform from scratch — containerized with Docker, with a full medallion architecture in Postgres, transformations managed through dbt with automated testing, orchestrated pipeline running on schedule, and a Spark layer for scale demonstration. Every engineering decision is documented and justified. I can run the full pipeline right now and walk you through every layer."

SECTION 7 — STRICT PRIORITY AND ANTI-DISTRACTION RULES

## 7.1 — Month 1 Priority Order (Immutable)

| Rank | Activity | Rule |
| --- | --- | --- |
| #1 | Telecom Platform build | This is the only real work. Everything else supports it. |
| #2 | SQL drill practice | 15–20 queries minimum per week against YOUR data. Not tutorials. Not LeetCode. |
| #3 | Architecture documentation | README and docs evolve alongside code. Never batch it all to the end. |
| #4 | Debugging and fixing failures | Broken pipeline beats new feature. Fix before adding. |
| #5 | Interview Q&A prep | Week 4 only. Not before. Building is preparation. |

## 7.2 — Explicit Stopping Rules — When NOT to Overbuild

| If you are tempted to... | STOP. The rule is: |
| --- | --- |
| Add streaming before Week 4 | Core batch pipeline must be solid first. Streaming is complexity, not depth. |
| Set up a cloud environment | Local Docker is sufficient for Month 1. Cloud adds infrastructure management, not skill demonstration. |
| Build a dashboard or visualization layer | Not a data engineering skill. Out of scope for this phase entirely. |
| Add more tables to the data model | More tables ≠ more impressive. Deeper transformations on existing tables are more valuable. |
| Learn a new tool not in the stack | Every new tool is a context switch that delays project completion. Refuse all tool additions in Month 1. |
| Refactor working code to be 'cleaner' | If it works and is readable, stop. Refactoring is a Week 4 task if time remains. |
| Read documentation before trying | Run the command. Read the error. Then read documentation. Always in that order. |

## 7.3 — Definition of a Complete Day

A day is complete when ALL three conditions are met: 1. Today's Definition of Done task is finished (or 90 minutes were logged against it and a blocker is documented). 2. At least one git commit exists with a meaningful message. 3. session_log.md has one sentence describing what was built or what was blocked.

## 7.4 — Weekly Rhythm

| Day | Focus Mode | Session Structure |
| --- | --- | --- |
| Sun | BUILD | New feature or layer. Full 2-hour deep work block. |
| Mon | BUILD | Continue current week task. No switching. |
| Tue | BUILD | Continue or complete current task. If blocked > 30 min, debug session. |
| Wed | DRILL | SQL queries only. 15 queries minimum. New variations every week. |
| Thu | BUILD | New task from week plan. |
| Fri | BUILD + REVIEW | Complete any open task. Review week progress. Update README section. |
| Sat | REBUILD DRILL | Rewrite one script from scratch without looking at original. Verify it works. |

## 7.5 — Red Lines — Automatic Failure Conditions

These behaviors invalidate the day: • Reading documentation for more than 30 minutes without attempting to run something • Starting a session without the START ritual (git log + docker ps) • Ending a session without a git commit • Adding any tool not in the approved stack without writing a written justification first • Skipping Wednesday SQL drill • Not completing the session_log.md entry

END OF MONTH 1 EXECUTION PLAN

Month 2 plan (TourIQ + Cloud + Advanced SQL) will be issued upon successful completion of Week 4 gate.

Gemini comments:

Drop PySpark entirely from Month 1. The plan already notes PySpark should be kept to local mode only to demonstrate the concept. Instead, dedicate Week 3 entirely to mastering Kestra/Airflow dependency management, retry logic, and complex data quality assertions. Introduce PySpark in Month 2 when transitioning to the cloud, where distributed compute actually makes sense.

ChatGPT:

Keep 95% identical, but:

- Add 1 recovery/rebuild day in Week 2.

- Allow AI scaffolding → mandatory rewrite.

- Compress Spark scope to demo-only.

- Treat red lines as recovery triggers, not failures.